## Slide 1
2020
2020
Today
Day 1
2
3
4
1 day
Oct 5 - Oct 6
Project planning started.
5%
0 days
Developer tools and softwares added along with version control.
Oct 4
5%
0 days
Project directory setup for both api and client.
Oct 4
10%
1 day
Oct 4 - Oct 5
Frontend work started.
30%
1 day
Backend work started, routes and controllers defined.
Oct 5
60%
1 day
Oct 6
Database added to the project.
80%
1 day
Oct 7
Styles added along with readme.
95%
1 day
Oct 7
Project ready to be used.
100%